# L-I-M-E Development Schedule & Team Plan

Project Start Date: Tuesday, 14 July
Methodology: Agile
Duration: 10 Weeks

## Recommended Tools

GitHub – Version control and collaboration

GitHub Projects – Sprint/task management

Discord or Microsoft Teams – Communication

Draw.io – ERD and architecture diagrams

Figma – UI design

VS Code – Development

XAMPP – PHP/MySQL environment

## Team Roles

Bill: Frontend (Login, Register, Dashboards, Upload/Profile/Search)

Uche & Eman: Backend (Authentication, Roles, APIs)

Ethan & Shudu: Database (ERD, Tables, Relationships, Normalization)

Ethan & Shudu: AI (OpenAI, GitHub, LinkedIn, Skill Tagging)

Junior: Testing & Security

Uche: Project Manager & Documentation

## 10-Week Schedule

### Week 1

Planning, UI mockups, project setup, ERD, assign tasks

Bill (Frontend)

- Research modern student portfolio websites.

- Design wireframes for:

  - Login page

  - Registration page

  - Student Dashboard

  - Company Dashboard

- Decide on colours, fonts and overall theme.

- Create the UI designs in Figma.

Uche & Eman (Backend)

- Create the project folder structure.

- Install XAMPP and configure PHP.

- Create the GitHub repository.

- Configure Git branches.

- Decide how the backend will communicate with the frontend.

Ethan & Shudu (Database)

- Identify all data the system needs.

- Design the Entity Relationship Diagram (ERD).

- List all tables and relationships.

- Decide primary and foreign keys.

- Normalize the database to Third Normal Form (3NF).

Junior (Testing)

- Research:

  - SQL Injection

  - Password Hashing

  - Cross-Site Scripting (XSS)

- Create a testing checklist.

- Decide what will be tested after each sprint.

Uche (Project Manager)

- Create:

  - Gantt Chart

  - Sprint Plan

  - Meeting schedule

- Ensure every member understands their tasks.

Deliverables

- UI wireframes

- ERD

- Folder structure

- GitHub repository

- Sprint schedule

### Week 2

Database creation, login/register backend, basic frontend

Objective: Build the foundation of the system.

Database

Create tables:

- Users

- Students

- Companies

- Projects

- Applications

- Skills

- Notifications

Populate the database with sample data.

Backend

Develop:

- Registration

- Login

- Logout

- Sessions

- Password Hashing

Create role-based authentication.

Example:

Student → Student Dashboard

Company → Company Dashboard

Admin → Admin Dashboard

Frontend

Develop:

- Login page

- Registration page

Connect them to the backend.

Testing

Test:

- Registration

- Login

- Invalid passwords

- Duplicate email addresses

Deliverable

A user should be able to:

✅ Register

✅ Login

✅ Be redirected to the correct dashboard

### Week 3

Authentication, user roles, dashboards

Objective: Build the main dashboards.

Student Dashboard

Create:

- Welcome page

- Profile summary

- Upload Project button

- Portfolio preview

- Notifications

Company Dashboard

Create:

- Search students

- View portfolios

- Internship postings

Admin Dashboard

Create:

- Approve companies

- Suspend users

- View reports

Backend

Develop:

- Dashboard APIs

- Profile retrieval

Database

Optimize relationships.

Testing

Test every dashboard.

### Week 4

Student profile and project uploads

This week focuses entirely on student portfolios.

Students should now be able to:

- Edit profile

- Upload projects

- Add project descriptions

- Upload images

- Upload GitHub link

- Upload LinkedIn profile

Backend:

Store everything correctly.

Database:

Create:

Projects

Project Skills

Portfolio

Testing:

Ensure uploads work.

### Week 5

Company portal and search

Now build the employer side.

Companies can:

Search students

Filter by

- Skills

- Course

- Institution

View portfolios

Bookmark students

Post internships

Backend:

Search functionality.

Database:

Internships

Bookmarks

Applications

Testing:

Search accuracy.

### Week 6

Messaging and notifications

Now students interact.

Develop:

Community Feed

Comments

Likes

Notifications

Messaging

Backend:

Messaging API.

Database:

Messages

Comments

Likes

Posts

Testing:

Real-time functionality.

### Week 7

AI integration

Connect:

OpenAI API

Develop AI features.

AI Portfolio Description

Student uploads:

Restaurant Ordering System

AI generates:

"Developed a web-based restaurant ordering system using PHP and MySQL..."

AI Skill Detection

Student uploads code.

AI detects:

PHP

Java

SQL

HTML

CSS

Automatically adds these skills.

AI Recommendations

Suggest:

Internships

Workshops

Courses

Based on skills.

Testing

Test AI responses.

### Week 8

LinkedIn & GitHub integration

Integrate:

GitHub

LinkedIn

Students can:

Link GitHub

Display repositories

Link LinkedIn

Backend

Connect APIs.

Testing

Ensure links work.

### Week 9

Testing, bug fixing, security

Testing includes:

Login

Registration

Uploads

Messaging

AI

Search

Companies

Student profiles

Security

SQL Injection

XSS

Password encryption

Session management

Role access

Bug fixing

### Week 10

Final integration, documentation, presentation

Complete:

Documentation

SRS

User Manual

Testing Report

Presentation

Final Demo

Deployment

Clean GitHub repository

Final bug fixes

## Daily Workflow

Pull latest code → Complete task → Commit → Push to branch → Pull Request → Review → Merge

Meetings at least a week should be 2:

Tuesday (Planning Meeting)

- Review last week's work.

- Assign new tasks.

- Discuss blockers.

Friday (Integration Meeting)

- Merge completed work into the main branch.

- Test all integrated features.

- Fix any conflicts.

- Plan the following week.

We can have more if needed etc and we should have more.