# L-I-M-E Project — Week 1 Status Report

Team: Backend — Uche & Eman

Date: 21 July 2026

## Assigned Week 1 Tasks

| Task | Status | Notes |
| --- | --- | --- |
| Create the project folder structure | Complete | public/, src/ (config, controllers, models, services, helpers), database/, tests/ created and pushed to GitHub. Restructured from initial flat layout. |
| Install XAMPP and configure PHP | Partially complete | XAMPP installed; Apache and MySQL running. php.ini adjustments (upload limits, error display, execution time) still to be applied. |
| Create the GitHub repository | Complete | Repository created under iambill38/L.I.M.E, accessible to the team. |
| Configure Git branches | In progress | Initially only main existed. develop branch being introduced this week, with feature branches per team member merging into develop, and develop merging into main at Friday integration meetings. |
| Decide backend–frontend communication method | Decided | Hybrid approach: server-rendered PHP pages for main page loads (login, dashboard, etc.), with JSON API endpoints (public/api/) for dynamic JS-driven features such as notifications and messaging. |

## Additional Notes

- Frontend (Bill) delivered fully coded HTML pages (login, dashboard, messages, notifications, resume, saved jobs, search, settings, applications) ahead of the Week 1 wireframe/Figma deliverable. These have since been converted into .php files and moved into public/ to match the agreed folder structure.

- Root-level frontend files (original .html/.css/.js/.jpg/.mp4) have been removed from the repository now that everything lives under public/.

- .gitignore added to exclude OS files, editor folders, dependency folders, environment/config secrets, logs, and user-uploaded content.

- docs/ folder created to hold planning artifacts (schedule, wireframes, ERD, testing checklist, Gantt chart) going forward.

## Carried Into Week 2

- Finish php.ini configuration.

- Set up develop branch and communicate feature-branch workflow to the team.

- Document the backend–frontend communication decision in docs/ for team reference.